Team 5 Course Registration System

Initial Product Backlog

Course: INFO 465 - Projects in Information Systems

Project: Online Course Registration System

Team Members: Eileena Doek, Michael Aghomo, Sinneh Bangura

GitHub Repository: https://github.com/aghomofeunml-fr/info465_team5_registration_system.git

# 1. Project Context

| User / Stakeholder | Role in the System |
| --- | --- |
| Student | Searches courses, views details, registers for sessions, views enrolled sessions, and drops sessions. |
| Instructor | Logs in, views assigned teaching schedule, and views rosters for sessions they teach. |
| Administrator | Manages users, departments, courses, sessions, enrollment limits, and registration data. |
| Guest / Public User | Views the home page and may search public course catalog information. |

# 2. Product Backlog

Priority Guidance - High = highest user/business value or foundational capability. - Medium = important secondary capability or depends on core stories. - Low = useful but less urgent for the initial backlog.

## User Story - Student registers for course section

| Story ID | US-01 |
| --- | --- |
| Title | Register for an open course session |
| Persona | Student |
| User Story | As a student, I want to register for an open course session so that I can build my semester schedule and secure a seat in the class I need. |
| Description | Students need the ability to register for a course session after finding a class that fits their academic plan. The system should only allow registration if the session exists, has available seats, and the student is not already enrolled in that same session. This feature is valuable because course registration is the main purpose of the system and directly supports the student’s academic planning. |
| Priority | High |
| Priority Justification | This is high priority because registration is the core student function of the system. Without this feature, students could search for courses but would not be able to complete the main action the system is designed to support. It also depends on important business rules such as capacity checking and duplicate-registration prevention. |
| Acceptance Criteria | - Given a logged-in student is viewing an available course session, when they click Register, then the system creates an active enrollment for that student and session. - Given a student is already enrolled in the selected session, when they click Register, then the system prevents duplicate registration and displays an error message. - Given the selected session has reached its maximum enrollment, when the student attempts to register, then the system prevents registration and displays a course-full message. - Given registration is successful, when the system returns to the student’s schedule, then the newly registered course appears in the student’s enrolled sessions list. |

## User Story - Student search for course session

| Story ID | US-02 |
| --- | --- |
| Title | Search for course session |
| Persona | Student |
| User Story | As a student, I want to search for course sessions by department, course number, or instructor so that I can find classes that fit my academic plan and build my semester schedule. |
| Description | Students need a way to search the course catalog and view available course sessions before registering. The search feature should allow students to filter by department, course number, instructor, and term so they do not have to manually review every course. Search results should show the information students need to compare options, including course number, course title, section, instructor, modality, meeting time, and available seats. |
| Priority | High |
| Priority Justification | This story is high priority because course search is foundational to the registration process. Students cannot choose or register for a course session if they cannot first find available sessions that meet their academic needs. This story also supports later registration-related stories because registration depends on students being able to locate a valid course session first. |
| Acceptance Criteria | - Given a student enters a department, course number, instructor, or term filter, when the student submits the search, then the system displays course sessions matching the selected criteria. - Given matching course sessions are found, when the results are displayed, then each result shows the course number, course title, section number, instructor, modality, meeting time, available seats, and maximum enrollment. - Given no course sessions match the search criteria, when the student submits the search, then the system displays a clear message stating that no matching course sessions were found. - Given the student clears the search filters, when the course list refreshes, then the system displays the full available course session list again. |

## User Story - Administrator create course session

| Story ID | US-03 |
| --- | --- |
| Title | Administrator creates course session |
| Persona | Administrator |
| User Story | As an administrator, I want to create a new course session with required schedule and capacity information so that students can search for and register for accurate course offerings. |
| Description | Administrators need to create course sessions before students can search for or register for them. A course session should include the course, section number, instructor, term, modality, meeting time, location, and maximum enrollment. This story focuses only on creating a new session, not editing or managing all course information. |
| Priority | High |
| Priority Justification | This story is high priority because it is foundational to the registration process. Students cannot search for or register for course sessions unless administrators first create accurate session records. It also supports later stories related to course search, registration, and available-seat calculations. |
| Acceptance Criteria | - Given an administrator is logged in, when they enter all required course session fields and save, then the system creates the course session. - Given the course session is created successfully, when a student searches for matching courses, then the new session appears in the search results. - Given an administrator leaves a required field blank, when they attempt to save the session, then the system prevents the save and displays a clear validation message. - Given an administrator enters a maximum enrollment value below 1, when they attempt to save the session, then the system prevents the save and displays a capacity validation message. |

## User Story - Instructor Views course room

| Story ID | US-04 |
| --- | --- |
| Title | Instructor views course room |
| Persona | Instructor |
| User Story | As an instructor, I want to view my assigned teaching schedule with room locations so that I can prepare for class and know where to teach each session. |
| Description | Instructors need access to accurate room information for their assigned course sessions. The schedule should show the course number, section, meeting time, modality, and room location so the instructor can plan ahead and avoid confusion on the first day of class. |
| Priority | Medium |
| Priority Justification | This story is Medium priority because it is important for instructor planning and daily use, but it is not as foundational as students being able to search for and register for courses. The feature becomes valuable after course sessions have already been created and assigned to instructors. |
| Acceptance Criteria | - Given an instructor is logged in, when they view their teaching schedule, then each in-person or hybrid course session displays the assigned room location. - Given a course is online, when the instructor views the schedule, then the system displays “Online” or the virtual meeting information instead of a physical room. - Given a room has not been assigned yet, when the instructor views the schedule, then the system displays a clear “Room not assigned” message. |

## User Story - Student Views enrolled classes

| Story ID | US-05 |
| --- | --- |
| Title | Student views enrolled classes |
| Persona | Student |
| User Story | As a student, I want to view the classes I am currently registered for so that I can plan my daily and weekly schedule around my course meeting times. |
| Description | Students need to see a clear list of the course sessions they are already registered for. The enrolled classes view should show important schedule details, including course number, course title, section, instructor, modality, meeting days, meeting time, and location. This helps students confirm their registration and organize their day around class times |
| Priority | Medium |
| Priority Justification | This story is Medium priority because it is important for student planning and schedule confirmation, but it depends on the student already being able to search for and register for course sessions. It provides strong user value after the core registration feature is working |
| Acceptance Criteria | - Given a student is logged in, when they open their enrolled classes page, then the system displays all course sessions the student is actively registered for. - Given the student is registered for one or more classes, when the enrolled classes list is displayed, then each class shows the course number, course title, section, instructor, modality, meeting time, and location. - Given the student is not registered for any classes, when they open the enrolled classes page, then the system displays a clear message stating that no enrolled classes are currently listed. - Given the student recently registered for a course, when they return to the enrolled classes page, then the newly registered course appears in their list. |

## User Story - Instructor Views student roster

| Story ID | US-06 |
| --- | --- |
| Title | Instructor views student roster |
| Persona | Instructor |
| User Story | As an instructor, I want to view the students enrolled in each course session I am teaching so that I can prepare attendance records and understand who is in my class. |
| Description | Instructors need to see which students are enrolled in their assigned course sessions. The roster should show student names, student IDs, and enrollment status so the instructor can prepare before class begins. |
| Priority | Medium |
| Priority Justification | This is Medium priority because it is important for instructor preparation, but it is not as essential as students being able to search for and register for courses. This feature becomes useful after students have successfully enrolled in course sessions. |
| Acceptance Criteria | - Given an instructor is logged in, when they select one of their assigned course sessions, then the system displays the enrolled student roster. - Given students are enrolled in the selected session, when the roster is displayed, then each student’s name, student ID, and enrollment status are shown. - Given no students are enrolled in the session, when the instructor opens the roster, then the system displays a message stating that no students are currently enrolled. |

## User Story - Administrator updates session capacity

| Story ID | US-07 |
| --- | --- |
| Title | Administrator Updates Session Capacity |
| Persona | Administrator |
| User Story | As an administrator, I want to update the maximum enrollment capacity for a course session so that seat limits accurately reflect classroom size and department requirements. |
| Description | Administrators need to adjust the enrollment capacity for course sessions when classroom assignments, department decisions, or scheduling needs change. The system should allow the administrator to update the maximum number of seats while preventing changes that would conflict with students who are already enrolled. |
| Priority | Medium |
| Priority Justification | This is Medium priority because accurate capacity is important for registration, but it is not the first feature needed for the system to function. It supports the registration process after course sessions already exist and students begin enrolling. |
| Acceptance Criteria | - Given an administrator is logged in, when they update the maximum enrollment capacity for a course session and save, then the system stores the new capacity. - Given the updated capacity is saved, when students view the course session, then the available seat count reflects the new capacity. - Given the administrator enters a capacity lower than the number of students already enrolled, when they attempt to save, then the system prevents the update and displays a clear error message. |

## User Story - Student drops a registered course

| Story ID | US-08 |
| --- | --- |
| Title | Student Drops a registered course |
| Persona | Student |
| User Story | As a student, I want to drop a course session I am currently registered for so that I can adjust my schedule if my academic plans or availability change. |
| Description | Students need the ability to remove themselves from a course session they no longer want to take. The system should only allow students to drop courses they are actively registered for. After the course is dropped, the student’s enrolled classes list should update, and the available seat count for that session should increase. |
| Priority | Medium |
| Priority Justification | This story is Medium priority because it is important for schedule flexibility, but it depends on students first being able to search for and register for courses. It supports the registration process but is not as foundational as creating sessions, searching for courses, or registering for an open session. |
| Acceptance Criteria | - Given a student is logged in and currently registered for a course session, when they select the option to drop the course, then the system removes the course from their active enrollments. - Given the course is successfully dropped, when the student views their enrolled classes, then the dropped course no longer appears in their schedule. - Given the course is successfully dropped, when another student views the course session, then the available seat count is increased by one. - Given a student attempts to drop a course they are not registered for, when the request is submitted, then the system prevents the action and displays a clear error message. |

## User Story - Guest views public course catalog

| Story ID | US-09 |
| --- | --- |
| Title | Guest views public course catalog |
| Persona | Guest |
| User Story | As a guest, I want to view basic public course catalog information so that I can explore available courses before logging in or becoming a student. |
| Description | Guests should be able to view limited course catalog information without logging into the system. This view should show basic course details such as course number, course title, department, and course description. Guests should not be able to register, drop courses, or view private student information. |
| Priority | Low |
| Priority Justification | This story is Low priority because it provides helpful information to guests, but it is not required for the main registration process. The system can still function for students, instructors, and administrators without a public guest catalog. |
| Acceptance Criteria | - Given a guest opens the public catalog page, when course information is available, then the system displays course number, course title, department, and course description. - Given a guest is viewing the public catalog, when they select a course, then the system shows only public course details and does not show private student or enrollment information. - Given a guest attempts to register for a course, when they are not logged in as a student, then the system prevents registration and directs them to log in. |

## User Story - Student views course prerequisites

| Story ID | US-10 |
| --- | --- |
| Title | Student views course prerequisites |
| Persona | Student |
| User Story | As a student, I want to view prerequisite information for a course so that I can understand whether I am prepared before attempting to register. |
| Description | Students should be able to see prerequisite information when reviewing a course. This helps students make better registration decisions and avoid choosing courses they may not be ready to take. This story focuses only on displaying prerequisite information, not automatically enforcing prerequisite rules. |
| Priority | Low |
| Priority Justification | This story is Low priority because it is useful for student decision-making, but it is not required for the basic registration workflow. Students can still search, register, and view their schedules without this feature in the first version. |
| Acceptance Criteria | - Given a student is viewing course details, when the course has prerequisites, then the system displays the prerequisite course number and course title. - Given a course has no prerequisites, when the student views the course details, then the system displays “No prerequisites listed.” - Given prerequisite information is displayed, when the student reviews the course details, then the prerequisite information is clearly separated from meeting time, instructor, and seat availability information. |

# 4. Priority Summary

| Priority | Story IDs | Reasoning |
| --- | --- | --- |
| High | US-1, US-2, US-3 | Most valuable or foundational stories. |
| Medium | US-4, US-5, US-6, US-7, US-8 | Important but secondary or dependent stories. |
| Low | US-9, US-10 | Useful but less urgent for the initial backlog. |

# 5. Team Participation Statement

## All Members Participated

We confirm that all team members actively participated in creating the initial product backlog for the Online Course Registration System. Each team member contributed to identifying stakeholders, writing user stories, reviewing priorities, and checking acceptance criteria for clarity and testability.

Eileena Doek   Date: 7/7/2026

Michael Aghomo  Date: 7/7/2026

Sinneh Bangura    Date: 7/7/2026

# GitHub Push

Repository URL: https://github.com/aghomofeunml-fr/info465_team5_registration_system.git